Ask Workforce — CHRO Intelligence Dashboard

Cost, enterprise architecture, model choice and model independence

Discussion paper · 29 September 2026 · prices checked on this date

# Summary

The model choice has little effect on cost or reliability. Your data, metric definitions and guardrails decide both, and those are also what keep you independent of any one model vendor.

- Today: the prototype uses OpenAI Astra for one narrow job, turning a question into a structured plan of what to show. Code calculates every number. Without an API key, a built-in keyword router takes over.

- Running cost: about $0.005–$0.05 per question depending on the model; roughly $110–$1,100 a month for 50 active users. Voice adds about $1,650 a month at heavy use.

- Build cost: dominated by data integration, metric governance and security, not the model. Indicative pilot 20–25 person-months; scale-up 60–80 person-months.

- Reliability: comes from the design (numbers computed in code, the model choosing from a fixed menu) plus a test set of real questions, not from picking a “smarter” model.

- The “Astra does it all” claim: partly true — Astra reduces up-front data work — but a governed core of metric definitions, history and access control is still required (section 5).

- Independence: keep the value in layers you own; route model calls through a gateway; use your test set as the gate for any swap.

# How the current build works

Astra (gpt-6-astra) is called once per question, in server.mjs. It receives the question, filters and recent history, and must return a plan that fills a strict template. Every field is a choice from a fixed menu:

| Plan field | Allowed values |
| --- | --- |
| intent | metric, scenario, overview, clarify, breakdown, insight |
| metricId | one of the catalogue IDs, e.g. E05 |
| caseId | one of the six decision labs |
| breakdown | split by function / region / month, segments, sort, top N, time window |
| insight | costVariance or onboardingExits |
| overrides | lab inputs, within set limits |

The engine then validates the plan and computes every figure. A different model therefore cannot give users wrong numbers; the worst it can do is choose the wrong view or ask for clarification.

## Every external model the build touches

| Purpose | Provider / model | Required? | Swap difficulty |
| --- | --- | --- | --- |
| Question routing | OpenAI gpt-6-astra | No — keyword rules take over | Easy (one ~15-line block) |
| Speech to text | OpenAI gpt-transcribe | Only for recorded voice | Easy |
| Text to speech | OpenAI gpt-4o-mini-tts | Only for spoken answers | Easy |
| Continuous voice | OpenAI gpt-live-1 (WebRTC) | Only for live mic mode | Hardest — tied to OpenAI’s realtime protocol |
| Scenario critique | Anthropic Claude (configurable) | No — rules-based review otherwise | Already configurable |

Continuous voice does not answer business questions itself: it hands each question to the same pipeline (router, then engine). The voice model is only the talking layer.

Caveat: none of the OpenAI paths (Astra, voice, GPT-Live) have been verified with a real API key. All testing to date ran in demo (rules) mode. The in-app “Astra + Claude design” tab describes a proposed future design, not what is built.

# 1. Cost

## Running cost (model usage)

Each question sends about 2,500 tokens (≈1,800 fixed instructions and menu, measured from engine.mjs, plus question and history) and returns about 500 tokens including reasoning.

| Model | Price per 1M tokens (in / out) | Per question | 22k questions / month* |
| --- | --- | --- | --- |
| OpenAI Astra (current build) | $10 / $50 | ~$0.05 | ~$1,100 |
| Claude Fable 5.1 (top tier) | $10 / $50 | ~$0.05 | ~$1,100 |
| Claude Opus 5.5 | $4 / $20 | ~$0.02 | ~$440 |
| Claude Sonnet 5.5 | $2 / $10 | ~$0.01 | ~$220 |
| Claude Haiku 4.5 | $1 / $5 | ~$0.005 | ~$110 |

*50 users × 20 questions a day × 22 working days. Caching the fixed instructions cuts input cost by roughly half.

| Voice (OpenAI only today) | Price | At 30 min per user per day, 50 users |
| --- | --- | --- |
| GPT-Live continuous voice | $0.05 / min | ~$1,650 / month |
| Recorded transcription | $0.0045 / min | ~$150 / month |

- Astra is probably overkill for the current job. Picking a view from a fixed menu is close to a sorting task; a mid-tier or small model may do it as well at a fifth to a tenth of the cost. Only a test set of real questions can prove it.

- Model spend is small overall. A data platform, integration connectors and hosting typically cost more per month than the model.

## Build cost (engineering)

The prototype is about 4,500 lines built quickly on synthetic data. An enterprise version is a different kind of project. The estimate below is an order-of-magnitude planning range, not a quote.

| Phase | Scope | Team | Duration | Effort |
| --- | --- | --- | --- | --- |
| 1. Pilot | 1 HR system + finance plan, 10–15 governed metrics, read-only, ~20 users | ~5–6: product, 2 data engineers, full-stack, AI engineer, part-time security and HR analytics expert | 3–4 months | ~20–25 person-months |
| 2. Scale | 5–8 source systems, full metric catalogue, access controls, insights, voice | ~8–10 | 6–9 months | ~60–80 person-months |
| 3. Act | Write-back to workflows, approvals, decision tracking | +2–3 | 4–6 months | ~20–30 person-months |

At a blended ~$15k per person-month (US, fully loaded), phase 1 is roughly $300–375k and phase 2 roughly $0.9–1.2M. Choosing Astra or Claude changes these figures very little.

# 2. Enterprise architecture

The prototype already follows the right principle: the model decides what to show; governed code produces every number. The enterprise version keeps that and builds out each layer (top to bottom):

| Layer | What it contains |
| --- | --- |
| Experience | Dashboard, voice, Teams/Slack, board briefings |
| AI layer | Model gateway (any provider) → router / analyst / reviewer roles. Tools are governed metric queries only. Evaluation suite and full logging. |
| Guardrails | Plan validation, privacy floor (n ≥ 30), checks on every figure quoted |
| Metric layer | One definition per metric (headcount, attrition, cost vs plan…). Today’s engine.mjs, grown up — the core asset. |
| Access | Row and column security from the HR org hierarchy, SSO (Entra/Okta), audit trail |
| Data platform | Snowflake / Databricks / BigQuery, date-stamped people model, snapshots |
| Integration | Workday/SuccessFactors, payroll, recruiting, learning, ServiceNow HR, engagement surveys, finance/plan (Anaplan, Oracle) via connectors or iPaaS |
| Action layer | Approved write-back (ServiceNow tickets, Workday processes, Teams tasks); human approval → decision register → outcome tracking |

## How today’s build maps across

| Today (prototype) | Enterprise equivalent |
| --- | --- |
| workday.mjs — synthetic, Workday-shaped data | Real connectors and a data platform |
| engine.mjs — metric catalogue and calculators | Semantic / metric layer (e.g. dbt Semantic Layer or Cube) |
| validatePlan, privacy floor | Guardrail service plus access controls |
| Astra call in server.mjs | Model gateway with swappable providers |
| Saved decisions journal | Decision and outcome register |

# 3. Model capability and reliability

## “Accurate at all times”

No model is accurate all the time. Accuracy has to come from the design:

- Numbers: accurate by construction — code computes them, never the model. Already true today.

- Interpretation: where models go wrong (wrong metric, wrong scope, missed nuance). Managed by constraining choices, showing the interpretation (“Showing: attrition, Engineering, last 12 months”) and testing continuously.

## How the options compare for this use

|  | OpenAI Astra | Claude Fable 5.1 | Claude Opus 5.5 | Claude Sonnet 5.5 | Claude Haiku 4.5 | Open-weight, self-hosted |
| --- | --- | --- | --- | --- | --- | --- |
| Routing fit | Strong (overkill) | Strong (overkill) | Strong | Likely enough | Likely enough; test | Good once fine-tuned |
| Multi-step analysis | Strong | Strongest tier | Strong | Good | Limited | Weaker |
| Strict structured output | Yes | Yes | Yes | Yes | Yes | Varies |
| Real-time voice | GPT-Live | No equivalent* | No equivalent* | No equivalent* | No equivalent* | Separate speech stack |
| Cloud options | OpenAI, Azure AI Foundry, Amazon Bedrock | Anthropic, Bedrock, Vertex, Foundry | Same | Same | Same | Own infrastructure |
| Data retention | Zero-retention for eligible customers | 30-day required; no zero-retention | Zero-retention possible | Zero-retention possible | Zero-retention possible | Fully yours |

*As far as can be confirmed, Anthropic does not offer a speech-to-speech real-time model like GPT-Live. With Claude, voice stays with OpenAI or moves to a speech vendor (Deepgram, ElevenLabs, Azure Speech, Google). Benchmark scores are deliberately omitted: public benchmarks do not predict performance on your questions against your menu — your own test set does.

## Getting to “highly reliable”: a staged path

| Stage | What the model does | Where errors come from | Gate to move on |
| --- | --- | --- | --- |
| 1. Route (today) | Picks a view from the menu | Wrong view, visible at a glance | ≥95% correct routing on 300–500 real questions; correct refusals |
| 2. Compose | Chains several governed queries | Wrong combination | Every number traced to a query; zero invented figures |
| 3. Explain | Writes the insight narrative | Overstated claims | Automatic sentence-vs-fact check plus second-model review |
| 4. Recommend | Runs scenario labs | Weak assumptions | Assumptions visible; stop conditions; a person reviews |
| 5. Act | Triggers workflows | Wrong action | Human approval, audit trail, undo, outcome tracking |

Most “AI dashboards” jump straight to stages 3–5 and lose trust. The prototype started at stage 1, which is the right place.

# 4. Model independence

## Principles

- Keep the value in layers you own: metric definitions, tools, guardrails, test sets and prompts. The model is a replaceable part.

- One neutral contract: the plan template and tool definitions are provider-neutral; each provider gets a thin adapter.

- A model gateway in the middle: choose a model per task (small for routing, large for analysis, separate for voice). Switching becomes a configuration change.

- The test set gates every swap: a new model or vendor goes live only if it matches or beats the current one on your questions.

- Keep vendor-specific features out of the core path: isolate features such as GPT-Live hand-off or stored conversations behind the adapter.

- Collect the data for your own model: logged questions and corrected plans (with privacy controls) become training data. Routing is an ideal first task for a small self-hosted model once a few thousand labelled examples exist; narrative analysis is much harder to bring in-house.

## Where today’s build stands

The design is already mostly neutral (strict template, deterministic calculations). It is tied to OpenAI in four places: hard-coded model names, OpenAI’s request format in server.mjs, the voice stack, and diagnostics labels. Making routing swappable between Astra, Claude and a self-hosted model is a small change — roughly one to two days including tests.

# 5. Assessing the claim: “Astra removes the need for a warehouse and other models”

Verdict: part of this is true, but “no data warehouse” and “no other models” go further than the evidence supports, especially for HR data at CHRO level.

## What is true

OpenAI states that Astra can work with a business’s data and applications “without extensive preparation or engineering work”. It can write code on the fly and operate software through its screens, even when a system has no API. In practice:

- Exploration gets much cheaper. Raw exports from several HR systems can yield a useful first analysis in hours rather than after months of data modelling.

- Less has to be designed up front. Some integration and modelling work can be deferred or skipped.

- Systems without APIs are no longer dead ends. Astra can work through their screens.

This is a real shift and should reduce the build effort estimated in section 1.

## Where “no warehouse needed” breaks down

A warehouse, or any governed data layer, does not exist because models were too weak to read raw data. It exists for reasons unrelated to model intelligence:

| Need | Why inferring from raw data on every question does not meet it |
| --- | --- |
| One version of the truth | “Attrition” has several legitimate definitions (voluntary only? which headcount base? annualised?). If the model works it out each time, two executives can get two different numbers — not acceptable for a board. |
| The same answer next quarter | Auditors and boards need reproducible figures. Models vary from run to run; fixed definitions do not. |
| Reconciling systems | HR system headcount, payroll and the finance plan never fully agree: IDs differ, reorganisations are backdated. That reconciliation is decided once by people; re-guessing it per query is a risk. |
| History | Many HR systems overwrite records and keep no point-in-time snapshots. Trend analysis needs stored history — and whatever stores it is a warehouse under another name. |
| Access and privacy | HR data is the most sensitive data a company holds. A model reading everything raw needs access to everything, enlarging the damage from one error or manipulated prompt. Org-level visibility rules, small-group suppression, GDPR and works-council requirements need a controlled layer. |
| Load and cost | Pulling raw data from live HR systems on every question hits API limits and slows those systems; having the flagship model work through millions of rows per question is slow and expensive. |

A more accurate description: model less up front, but lock down what matters.

- Land raw data in low-cost storage.

- Keep a small governed set of core metric definitions (headcount, attrition, cost vs plan).

- Let the model explore raw data for ad hoc questions.

- Promote answers that prove reliable into governed metrics.

This is lighter and faster than a traditional warehouse project, and Astra genuinely helps make it possible — but it does not remove the governed core.

## Where “no other model needed” breaks down

- Even OpenAI’s own stack is not one model. This build already uses four OpenAI models: Astra, GPT-Live, transcription and speech.

- Using Astra for everything is a cost choice. Running the flagship on simple steps such as routing costs 5–10× a smaller model.

- Single-vendor is a legitimate business decision. It is simpler, but you accept that vendor’s price changes, outages and model retirements, and lose independent checking by a second model. Make that choice knowingly; the technology does not force it.

## Settling it with a test, not a debate

Ask whoever makes the claim to prove it in a two-week test:

- Give Astra raw exports from 2–3 HR systems plus the finance plan (masked or synthetic data).

- Ask 20 standard CHRO questions: headcount, attrition, cost vs plan, and so on.

- Ask the same 20 questions again a week later.

- Compare the answers with numbers reconciled by finance.

- Score each answer on accuracy, match with the earlier answer, time, cost, and respect for access rules.

If Astra is accurate and consistent across both rounds, the lighter architecture is justified and saves real money. If the numbers drift, that settles it. The existing prototype is a ready-made place to run this test.

# Open questions that drive the decision

- Which HR and finance systems must be connected first?

- Which cloud is the company already on? Bedrock, Vertex or Azure often decides the model question.

- What are the data residency and retention rules for HR data?

- How many users, and how often will they use it?

# Sources

- OpenAI — GPT-6 Astra

- OpenRouter — GPT-6 Astra pricing

- eesel — GPT-6 Astra pricing

- OpenAI API pricing

- OpenAI — GPT-6 Astra: next generation in intelligence for work

- OpenAI — GPT-6 Astra system card

- Amazon Bedrock — GPT-6 Astra model card

- Azure AI Foundry — gpt-6-astra

- TechRadar — GPT-6 Astra: experts’ concerns

- cellcog — GPT-Live-1 pricing

- costgoat — OpenAI transcription pricing

Claude pricing and platform availability: Anthropic’s current model reference (September 2026).